HonDefender – SLM Selection & Fine-tune Plan

custom_logic module | llama.cpp prod deployment | US-compliant models only

| Author | Date | Status |
| --- | --- | --- |
| Aishwarya Mahajan | 2026-08-03 | WIP / internal |

# Background – why this doc exists

So basically the HonDefender workflow builder needs an SLM to generate the "glue" C++ code that stitches together analytics outputs from multiple cameras. User describes a rule in plain English ("if person loiters AND face matches watchlist -> CRITICAL alert"), SLM generates the custom_logic block impl, we cross-compile for aarch64 and hot-reload on the camera. Pretty clean flow.

Problem: we're currently running qwen2.5-coder:14b via Ollama. That's an Alibaba Cloud model (China origin). Honeywell has NDAA §889 constraints for govt/defence customers so this is a bloccker. Need to swap before we can productise. Also moving from Ollama to llama.cpp for production because it's more embeddable, no daemon, and gives us the aarch64 cross-compile path.

NOTE: The SLM runs on the SERVER (x86/Ubuntu 20.04). Camera (Ambarella S50, Cortex-A53) only runs the compiled pipeline.so. Edge SLM is future/offline use case only.

# System setup (quick summary)

Three nodes:

Desktop/Laptop (DT) — Workflow Designer UI (React). User drags blocks, writes NL rules, uploads workflow.json

Server/PC (SRV, Ubuntu 20.04 x86) — Flask Compile API :5000, SLM via llama.cpp, aarch64 cross-compiler, MQTT broker

Camera (CAM, Ambarella S50, Cortex-A53, aarch64) — runs Analytics Engine (YOLO + CV2x) + Workflow Engine + MQTT publisher

Compile path: Designer -> POST /compile (zip) -> SLM generates C++ -> g++-aarch64 cross-compile -> pipeline.so -> SCP to camera -> SIGUSR1 hot-reload. No stream interruption.

FIXME: FIXME: verify actual Ambarella S50 RAM (some SKUs have 2GB, some 4GB) -- this affects which GGUF sizes are viable for edge SLM

# Generation strategy – two pass

Going NL -> C++ in one shot has bad compile rates (model hallucinates OpenCV API calls, generates C++17 structured bindings that break on g++ 9.4 with -std=c++14, etc). Two-pass helps a lot:

Pass A: NL + workflow graph -> IR/plan (block wiring, type map, runtime hook list). Validate IR against schema before continuing.

Pass B: IR -> C++ code. SLM fills predefined scaffolds, not freestyle. Much more reliable.

Post-gen gates (max 6 retries): input lint -> static checks -> cross-compile -> smoke test -> policy checks

Fallback: if still failing, use last-known-good template + rules-only execution mode

Reliability targets we need to hit:

>95% compile success rate for supported workflow patterns

P95 compile latency < 60s end-to-end

<1% hallucination escape rate (invalid API/symbol usage that slips past gate 2)

100% rollback safety -- always keep previous .so for instant fallback

# Top 10 SLMs – identity, compliance, size, context

Only including US-compliant models here. Tier key: FULL = US company + Apache/MIT + FedRAMP eligible. ALLY = EU/Canada + open license + no sanctioned supply chain. COMMERCIAL = US/EU but restrictive ToS, check before embedding in product.

NOTE: Context window is critical -- our gen_slm_prompt.py builds ~6-8K token prompts. Any model with ctx <= 8K will truncate the base class headers and generate broken code.

| # | Model | Developer / Country | Tier | License | Params | Q4 RAM | Ctx (k) | Fits 8K? | GGUF on HF | llama.cpp template | ARM A53 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Devstral Small 24B | Mistral AI / France | ALLY | Apache 2.0 | 24B | 14 GB | 128 | YES | Yes | mistral | No |
| 2 | Phi-3.5-mini 3.8B | Microsoft / USA | FULL | MIT | 3.8B | 2.8 GB | 128 | YES | Yes | phi3 | Yes ~2 tok/s |
| 3 | Granite 3.3 Code 8B | IBM / USA | FULL | Apache 2.0 | 8B | 5 GB | 128 | YES | Yes | llama3 | Marginal |
| 4 | Llama 3.1 8B Instruct | Meta / USA | FULL | Llama 3.1 | 8B | 5 GB | 128 | YES | Yes | llama3 | Marginal |
| 5 | Phi-4 14B | Microsoft / USA | FULL | MIT | 14B | 8.5 GB | 16 | TIGHT! | Yes | chatml | No |
| 6 | Codestral 22B | Mistral AI / France | COMMERCIAL | Codestral Lic. | 22B | 13 GB | 32 | YES | Yes | mistral | No |
| 7 | Llama 3.3 70B Instruct | Meta / USA | FULL | Llama 3.3 | 70B | 42 GB | 128 | YES | Yes | llama3 | No |
| 8 | Gemma 3 9B Instruct | Google / USA | COMMERCIAL | Gemma ToS | 9B | 5.5 GB | 128 | YES | Yes | gemma | Marginal |
| 9 | Mistral 7B v0.3 | Mistral AI / France | ALLY | Apache 2.0 | 7B | 4.5 GB | 32 | YES | Yes | mistral | Yes ~1 tok/s |
| 10 | CodeLlama 13B Instruct | Meta / USA | FULL | Llama 2 | 13B | 8 GB | 100 | YES | Yes | llama2 | No |

Phi-4 14B context window (16K) is tricky -- our prompts are ~6-8K so it SHOULD fit but leaves very little room for the generated code output. Might need to truncate some of the base class headers in the prompt. TBD.

## Perf, code quality, fine-tune, API cost

| # | Model | x86 tok/s | A53 tok/s | HumanEval | MultiPL-E C++ | LoRA | Unsloth | Min FT GPU | GGUF post-FT | API | $/1M out | use for |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Devstral Small 24B | 4-6 | N/A | 83% | ~78% | Yes | Yes | 2x A100 80GB | Yes | Mistral API | $0.88 | SERVER BEST |
| 2 | Phi-3.5-mini 3.8B | 25-35 | ~2-4 | 62% | ~53% | Yes | Yes | 1x RTX 3080 | Yes | Azure AI | $0.04 | EDGE / FT |
| 3 | Granite 3.3 Code 8B | 12-15 | marg. | 72% | ~65% | Yes | Yes | 1x RTX 3090 | Yes | IBM watsonx | $0.60 | MAX COMPLY |
| 4 | Llama 3.1 8B | 12-18 | marg. | 72% | ~62% | Yes* | Yes* | 1x RTX 3090 | Yes | Groq/Fireworks | $0.05 | FT TARGET |
| 5 | Phi-4 14B | 7-9 | N/A | 82% | ~72% | Yes | Yes | 1x A100 40GB | Yes | Azure AI | $0.14 | SERVER MIT |
| 6 | Codestral 22B | 5-7 | N/A | 91% | ~85% | Ltd. | Part | 2x A100 | Ltd. | Mistral API | $0.90 | CHECK LIC! |
| 7 | Llama 3.3 70B | 1-2 | N/A | 88% | ~78% | Yes | Yes | 4x A100 80GB | Yes | Groq/Together | $0.59 | API FALLBK |
| 8 | Gemma 3 9B | 10-14 | marg. | 78% | ~67% | Yes | Yes | 1x A100 40GB | Yes | Google AI | $0.10 | CHECK TOS |
| 9 | Mistral 7B v0.3 | 15-20 | ~1-2 | 51% | ~44% | Yes | Yes | 1x RTX 3080 | Yes | Mistral API | $0.25 | EDGE / FT |
| 10 | CodeLlama 13B | 8-10 | N/A | 37% | ~43% | Yes | Yes | 1x A100 40GB | Yes | Together AI | $0.22 | LEGACY |

* Llama 3.1 8B has best Unsloth support by far - if you're fine-tuning start here. Also the cheapest API at $0.05/1M out on Groq which is nice for testing.

tok/s numbers are estimates for Q4_K_M -- 16 thread x86 Xeon / 4 thread A53 @1.2GHz with NEON. YMMV depending on your server spec.

MultiPL-E C++ estimated from HumanEval correlation for models where direct benchmark wasnt available -- take with a grain of salt.

# Models we CANNOT use – China / sanctioned origin

Any model from these orgs is off the table. Either the developer is on the US Entity List, falls under NDAA §889 Huawei supply-chain risk, or is subject to Chinese national security law. Using them in a Honeywell product could block govt/defence contracts.

NOTE: qwen2.5-coder:14b is our CURRENT model -- the one we used in the hackathon. This needs to be replaced before productisation.

| Model | Developer | Country | Why blocked |
| --- | --- | --- | --- |
| Qwen2.5-Coder 7B/14B/32B | Alibaba Cloud | China | CURRENT MODEL IN HACKATHON -- must swap ASAP. Alibaba Entity List risk, NDAA §889. |
| DeepSeek-Coder V2 / R1 | DeepSeek AI | China | Good code quality but legally can't use. Chinese national security law exposure. |
| InternLM 2.5 / 3 | Shanghai AI Lab | China | State-affiliated lab. Training provenance unclear. |
| Yi-Coder 9B / 34B | 01.AI | China | Same exposure as Qwen/DeepSeek. |
| Baichuan 2 / 3 | Baichuan Inc. | China | Weak English/C++ anyway. Moot point. |
| ChatGLM / GLM-4 | Zhipu AI / Tsinghua | China | State university affiliation, unclear training data. |

# Fine-tuning plan

Even the best base model (Devstral 24B) drifts on our specific patterns -- it generates C++17 bindings, calls cv::resize() in-place (crashes OpenCV 4.x at runtime), or uses std::optional which doesnt exist in C++14. Fine-tuning on HonDefender-specific pairs definitaly fixes these and also reduces avg repair iterations from ~3 down to ~1. Worth doing once we have enough data.

## What to fine-tune and what NOT to fine-tune

DO fine-tune: NL rule -> workflow IR/DSL mapping (the domain knowledge gap)

DO fine-tune: workflow graph -> code scaffold fill (port wiring, struct field names, get_input<> calls)

DO fine-tune: error-to-fix patch suggestions (feed compiler error, get minimal patch back)

DO NOT rely on fine-tune for: syntax correctness -- use templates + compiler loop for that, hard guarantees only

## Training data we need

Historical workflow.json + expected C++ implementations -- mine from hackathon, collect from pilot customers

Paired examples: NL policy <-> structured IR/graph (auto-generate + human review)

Block capability specs + constraints from workflow_blocks.json

Compiler errors + succesful repaired outputs -- auto-collect from feedback loop runs

Vertical template packs: hospitality, data center, healthcare, retail

Target is 5K-20K high quality pairs to start. Split train/val/test by workflow family (not random split) to avoid leakage -- e.g. all face-match workflows go in same split.

## 3-phase approach

Phase 1 -- Prompt + Template Constrained (no fine-tune)

Use strict prompt templates + schema validation from day one. Get baseline compile rates. Recieve data from feedback loop to build the repair dataset. This is where we are now.

Phase 2 -- LoRA / PEFT on domain pairs

Fine-tune on 5K+ curated pairs. LoRA rank 16-32. QLoRA (4-bit base) fits on 1x RTX 3090 for 8B models, 1x A100 for 14-24B models. ~2-4 hrs for 8B. Eval with compile rate + runtime smoke-test pass rate. Target: first-pass compile rate > 80%.

Phase 3 -- DPO / RLHF-lite for repair behavior (optional)

Preference tuning on (bad_code, good_code) pairs from feedback loop. Teaches model to generate minimal targeted patches instead of regenerating the whole file. Only do this if Phase 2 repair behavior is still noisy. Probaly not needed for MVP.

NOTE: Tag each fine-tune adapter with the workflow_blocks.json schema hash. When block APIs change (new ports, renamed outputs etc) you'll know exactly which adapters need retraining -- otherwise you get silent drift.

## Steps to go from fine-tune to deployed GGUF

1. Collect + curate training pairs -> data_pairs.jsonl

2. Run data curation + schema normalisation (drop malformed pairs)

3. Fine-tune: unsloth + llama 3.1 8B base, lora rank=16, alpha=32, lr=2e-4, ~2hrs on RTX 3090

4. Merge LoRA adapter into base model weights

5. Convert to GGUF: python3 convert-hf-to-gguf.py <merged_model_dir>/

6. Quantize for server: ./llama-quantize model.gguf model_q4km.gguf Q4_K_M

7. Quantize for camera (if needed): ./llama-quantize model.gguf model_q4_0.gguf Q4_0  # tighter

8. Deploy on server: llama-server -m model_q4km.gguf --host 0.0.0.0 --port 11434 --ctx-size 131072

9. Canary on 1-5% traffic, monitor compile rates, ramp up if stable

10. Collect new failures -> add to next training batch (online learning loop)

# llama.cpp build notes

## Server (x86 Ubuntu 20.04)

git clone https://github.com/ggerganov/llama.cpp && cd llama.cpp

cmake -B build -DLLAMA_NATIVE=ON -DLLAMA_BUILD_SERVER=ON

cmake --build build --config Release -j$(nproc)

# starts llama-server compatible with OpenAI API -- drop-in for Ollama endpoint

./build/bin/llama-server -m models/devstral-q4_k_m.gguf \

--host 0.0.0.0 --port 11434 --ctx-size 131072 --chat-template mistral

NOTE: llama-server exposes /v1/completions and /v1/chat/completions -- same endpoints as Ollama. Should be drop-in replacement for feedback_loop.py with minor URL change.

## Camera cross-compile (aarch64 A53)

sudo apt install gcc-aarch64-linux-gnu g++-aarch64-linux-gnu

cmake -B build-arm \

-DCMAKE_TOOLCHAIN_FILE=cmake/toolchains/aarch64-linux-gnu.cmake \

-DLLAMA_NATIVE=OFF -DLLAMA_ARM_NEON=ON

cmake --build build-arm -j$(nproc)

scp build-arm/bin/llama-cli camera:/opt/hondefender/

scp models/phi35mini-q4_0.gguf camera:/opt/hondefender/

NOTE: NEON SIMD enabled by default for aarch64 in llama.cpp -- gives ~2-3x speedup vs naive on A53. No extra flags needed.

FIXME: Need to verify actual S50 RAM before committing to edge SLM deployment. If camera only has 2GB and analytics engine + YOLO already takes ~1.5GB, there's no room for even Phi-3.5-mini Q4 (2.8 GB).

# Risks / misc notes

Jotted these down during arch review -- not exhaustive

Model drift: pin model version in deployment, staged rollout + regression replay after any model/toolchain update

Prompt brittleness: template-driven gen (fill scaffold not freestyle) reduces this. Minimal prompt surface area.

Long compile times: incremental compile cache + parallel workers helps. Fast syntax gate before full cross-compile.

Silent bad logic: code compiles + runs but does wrong thing. Synthethic scenario assertions in Gate 3 smoke test is the defense here.

Data sparsity for rare workflow combos: versioned datasets, continual training cadence, balanced vertical sampling

API/symbol drift when workflow_blocks.json evolves: tag adapters with schema hash, retrain when schema changes

Overfitting to one camera family: adverserial NL tests with out-of-scope commands, balanced training across verticals

OOM on camera during edge SLM inference: set --threads 2 (not 4) to reduce memory pressure, use Q4_0 not Q4_K_M

TODO: Codestral 22B has the highest C++ code quality (91% HumanEval, ~85% MultiPL-E C++) but the Codestral license restricts product embedding without a paid agreement with Mistral. Need legal to review before we use it in prod.

TODO: Gemma 3 ToS similarly -- check if Honeywell has an enterprise agreement with Google that covers this.

References: Open LLM Leaderboard, MultiPL-E benchmarks, llama.cpp docs, IBM Granite model card, Microsoft Phi tech report. API pricing Aug 2026 -- verify before procurement. Llama 3.x community licenses allow commercial use < 700M MAU.